1. Sprint 1
   1. Going to have website shell up and running
      1. Make a basic template with 5 pages total- Shane and Joe; 3/6/20-3/10/20
         1. Home page
         2. Fund Raiser form
         3. Meeting Trackers
         4. Check request form
         5. All page
      2. Start working on first basic blank form- Angelo; 3/6/20-3/10/20
         1. Fund Raiser form
      3. Put the website on a server- Shane; 3/9/20
      4. Confirm everything is working properly- Everyone
2. Sprint 2
   1. Have forms working and website design done
      1. Work on forms with JavaScript- Angelo and Justin; 3/10/20-3/13/20
         1. Finish up all 3 forms in their basic state
      2. Complete website design/theme- Shane and Joe; 3/10/20-3/13/20
      3. Put forms on website itself- Shane and Joe; Whenever forms are completed
      4. Start working on input validation- Angelo and Justin; 3/12/20-3/16/20
      5. Confirm everything is working properly- Everyone
3. Sprint 3
   1. Polish website and forms to make it look good and function completely properly
      1. Continue to work on and finish input validation- Angelo and Justin; 3/12/20-3/16/20
      2. Implement input validation- Angelo and Justin; 3/16/20-3/17/20
      3. Polish up any design flaws- Shane and Joe; 3/13/20-3/16/20
      4. Confirm everything is working properly- Everyone